PSP0 Project Plan Summary
Student	Aquino Julian	Date	8 de junio
Program	Fibonacci	Program #	2
Instructor		Language	python

Time in Phase (min.)	Plan		Actual		To Date		To Date %
Planning
Design
Code
Compile
Test
Postmortem
Total	2HS

Defects Injected			Actual		To Date		To Date %
Planning			-
Design			-
Code			-
Compile			5
Test			-
Total Development			5

Defects Removed			Actual		To Date		To Date %
Planning			-
Design			-
Code			-
Compile			-
Test			5
Total Development			5
After Development

PSP Time Recording Log
Student	Julian Aquino	Date	8 de junio
Program	Fibonacci	Program #	2
Instructor	Reingart	Language

Ticket N°	fase	Start Date and Time	Interrupciones. Time	Fecha de finalizacion and Time	Diferencia de tiempo	comentarios
2	Planificacion	8/6 10:00	-	8/6 10:05	5 min
2	Diseño	8/6 10:05	-	8/6 10:20	15 min
2	Codigo	8/6 10:20	-	8/6 1040	20 min
2	Compilacion	8/6 10:40	-	8/6 10:55	15 min
2	Prueba	8/6 10:55	-	8/6 11:00	5 min
2	Postmorten	8/6 11:00	-	8/6 11:15	15 min

PSP Defect Recording Log

Defect Types
10 Documentation	60 Checking
20 Syntax	70 Data
30 Build, Package	80 Function
40 Assignment	90 System
50 Interface	100 Environment

Student	Julian Aquino	Date
Program	Fibonacci	Program #
Instructor	Reingart	Language

	N° de ticket			Fecha		Numero de error		Tipo de defecto		Fase de error		Fase de correccion de error		Tiempo de correccio		Si cometimos otro error
	2			8/6		1		30		cod		Compile		1 min
Description:

	Project			Date		Number		Type		Inject		Remove		Fix Time		Fix Ref.
	2			8/6		2		30		Cod		compile		1 min
Description:

	Project			Date		Number		Type		Inject		Remove		Fix Time		Fix Ref.
	2			8/6		3		30		Cod		compile		1 min
Description:

	Project			Date		Number		Type		Inject		Remove		Fix Time		Fix Ref.
	2			8/6		4		30		Cod		Compile		1 min
Description:

	Project			Date		Number		Type		Inject		Remove		Fix Time		Fix Ref.

Description:

	Project			Date		Number		Type		Inject		Remove		Fix Time		Fix Ref.

Description:

	Project			Date		Number		Type		Inject		Remove		Fix Time		Fix Ref.

Description:

	Project			Date		Number		Type		Inject		Remove		Fix Time		Fix Ref.

Description: